VIBE CODING FOR PMs

AI Prompt Template Playbook

Generating Epics, Stories & Tasks from your Cursor / Claude codebase

| TOOLS COVERED Cursor IDE · Claude · GitHub Copilot | OUTPUT FORMATS Epics · Stories · Tasks · Jira CSV · PRDs |
| --- | --- |

| AUDIENCE Product Managers using vibe-coded apps | VERSION April 2026 |
| --- | --- |

How to use this doc:

Copy any prompt block directly into Cursor Composer, Claude, or GitHub Copilot Chat. Replace the [BRACKETED] placeholders with your own context. Run the three-pass workflow in order for the best results.

START HERE The single best thing you can do: open Cursor Composer, type @Codebase, then paste the Prompt #1 below. You will have a full draft backlog in under 5 minutes.

SECTION 1 · THE THREE-PASS WORKFLOW

Run these three prompts in sequence. Each pass builds on the last. The goal is a full, production-quality backlog that engineering can action without a refinement marathon.

| 01 | DISCOVERY Map the codebase to Epics | Ask the AI to read the codebase and identify major feature areas. You curate the epic list before going further. |
| --- | --- | --- |
| 02 | STORY GENERATION Epics → Stories + AC | For each epic, generate user stories with acceptance criteria, story points, and technical dependencies pulled from the actual code. |
| 03 | HARDENING POC → Production gaps | Generate a dedicated hardening epic covering auth, error handling, validation, accessibility, tests, and performance. |

## Pass 1 — Discovery: Codebase → Epics

Use this at the very start, in Cursor Composer with @Codebase, or in Claude after pasting your key files. The output is a curated epic list you review before continuing.

PROMPT 1A — FULL CODEBASE ANALYSIS (CURSOR)

// Paste into Cursor Composer — make sure @Codebase is active You are a senior product manager conducting a backlog discovery session. Analyze this entire codebase and produce the following: 1. EPIC LIST - Identify 4-8 major feature areas as potential Epics - For each Epic, give: a one-line title, a 2-sentence description, and the key files/components that belong to it - Flag any Epic that looks incomplete or POC-quality 2. DEPENDENCY MAP - Note any Epics that must be completed before others - Identify any missing core infrastructure (auth, DB, error handling) 3. PRODUCTION RISK SCORE - Rate each Epic: POC ¦ Near-Ready ¦ Production-Ready - One sentence explaining your rating Format your response as a structured list I can paste into Confluence.

PROMPT 1B — PASTE KEY FILES INTO CLAUDE

Use this version when you’re in Claude and want to paste specific files rather than using @Codebase.

// Paste your main routes file, schema, and 2-3 core components first, then: I’ve pasted the core files from a vibe-coded prototype above. Treat the working code as the single source of truth — not any spec doc. From this code, identify the major feature Epics this app contains. For each Epic output: - Title (5 words max) - Problem it solves for the user - Key code files involved - Current completeness: Skeleton ¦ Working POC ¦ Production-Ready - Biggest gap between current state and shippable Then ask me which Epics to prioritize before we generate stories.

PRO TIP After Pass 1, manually review the Epic list before continuing. Add business context the AI can’t see — strategic priorities, stakeholder commitments, technical constraints. This is your judgment call as PM.

## Pass 2 — Story Generation: Epics → Stories

Run this once per Epic. Replace [EPIC NAME] and [EPIC DESCRIPTION] with your curated values from Pass 1. The more context you give, the better the output.

PROMPT 2A — FULL STORY SET PER EPIC

// Run once per Epic. Replace the placeholders. Epic: [EPIC NAME] Description: [EPIC DESCRIPTION] Key components in codebase: [LIST FILES/COMPONENTS FROM PASS 1] Generate 5-8 user stories for this Epic. For each story output: STORY TITLE: [verb phrase, max 8 words] AS A: [specific user persona, not just 'user'] I WANT: [specific action or capability] SO THAT: [measurable business or user outcome] ACCEPTANCE CRITERIA (Given/When/Then format): - Given [context], When [action], Then [outcome] [3-5 criteria minimum, reference actual UI states/components] STORY POINTS: [1 ¦ 2 ¦ 3 ¦ 5 ¦ 8 ¦ 13] PRIORITY: [P0-Must ¦ P1-Should ¦ P2-Nice] DEPENDENCIES: [other stories or epics that block this] TECHNICAL NOTES: [anything you can infer from the code] After listing stories, flag any gaps: user flows that exist in the code but have no corresponding story.

PROMPT 2B — ACCEPTANCE CRITERIA DEEP DIVE

Use this after generating stories when a particular story needs sharper acceptance criteria — especially for complex flows like auth, payments, or data processing.

// Run this on a specific story that needs sharper AC Story: [PASTE STORY TITLE AND AS A / I WANT / SO THAT] Relevant code: [PASTE OR @reference the component] Produce detailed acceptance criteria for this story: 1. Happy path (step by step, referencing specific UI elements in the code) 2. Error states (what happens when each thing goes wrong) 3. Edge cases (empty states, boundary values, concurrent users) 4. Non-functional requirements (performance, accessibility, mobile) 5. Out of scope (explicitly list what this story does NOT cover) Also list the top 3 questions engineering will ask in refinement, and suggest answers based on what you see in the code.

PROMPT 2C — TASK BREAKDOWN (STORY → TASKS)

Use this when a story needs to be broken into dev tasks — ideal for refinement sessions or when a story is >5 points.

// Run in Cursor with @Codebase active for best results Story: [PASTE FULL STORY WITH ACCEPTANCE CRITERIA] Break this story into engineering tasks. For each task: - Task title (imperative verb phrase) - Which file(s) need to change - Estimated hours (not days) - Any new dependencies (packages, APIs, env vars) - The simplest possible implementation that passes the AC Order tasks by: infrastructure first, then UI, then tests. Highlight any task that could be a separate PR. Then suggest a branch name and PR title for the full story.

## Pass 3 — Hardening: POC → Production

This is the pass most PMs skip — and the one engineers care about most. Run it once on the full codebase after Passes 1 and 2.

PROMPT 3A — PRODUCTION READINESS AUDIT

// Run in Cursor Composer @Codebase or paste full codebase context in Claude You are a staff engineer reviewing a vibe-coded prototype before it goes to production. Generate a 'Hardening Epic' covering everything that needs to change before this app can be used by real users. For each category below, generate 1-3 stories in standard format: AUTH & ACCESS CONTROL - Is authentication implemented or mocked? - Are routes protected? Is there role-based access? ERROR HANDLING & RESILIENCE - Are API errors caught and user-friendly? - What happens if the DB is down? INPUT VALIDATION & SECURITY - Is user input validated on the frontend AND backend? - Any obvious XSS, injection, or CSRF risks? LOADING & EMPTY STATES - Do all async operations show loading indicators? - Are empty states handled gracefully? TESTING - What unit, integration, and E2E tests are missing? - Which critical paths have zero test coverage? PERFORMANCE & SCALABILITY - Any N+1 queries? Large unoptimized payloads? - Will this break with 100 concurrent users? ACCESSIBILITY - Are interactive elements keyboard-navigable? - Are ARIA labels present on key components? Output as a prioritized list of stories. Mark each P0, P1, or P2.

DEFINITION OF DONE P0 hardening stories should block your first production deploy. Put them in your Definition of Done. If a story has unresolved P0 issues, it’s not done — even if the feature works.

SECTION 2 · ADVANCED & SITUATIONAL PROMPTS

## Persona & Perspective Prompts

Shift the AI’s point of view to surface issues a standard backlog pass misses.

THE ADVERSARIAL PM

// Use before a sprint planning meeting to stress-test your stories Read these user stories: [PASTE STORIES] Play the role of a skeptical senior engineer in a refinement meeting. For each story, ask the hardest questions you can think of: - What ambiguous words could be interpreted two different ways? - What’s the worst-case performance scenario? - What does the code currently do that contradicts this story? - What would a QA engineer reject this for? Be specific and ruthless. Then suggest how to tighten each story.

THE USER RESEARCHER

// Use to add 'so that' quality and real user motivation to stories These stories were generated from a codebase: [PASTE STORIES] Play the role of a user researcher who just ran 10 usability sessions. For each story: - Rewrite the 'So that' clause to reflect real user motivation (not just 'so that the feature works') - Add one 'user quote' that represents the pain this story solves - Flag any story that might solve the wrong problem entirely Then rank the stories by estimated user impact, highest to lowest.

THE ARCHITECT REVIEW

// Use when vibe-coded prototypes need to scale or integrate with existing systems Here are the epics and stories for our upcoming sprint: [PASTE] Here is our current tech stack: [LIST STACK] Here is a constraint: [E.G. must use our existing auth service / DB] For each story, flag: - Any technical decisions baked into the story that conflict with our stack - Stories where the vibe-coded approach won’t survive production load - Any architectural ADRs (Architecture Decision Records) we should write before implementing Output a priority-ordered list of 'architectural pre-work' stories that should precede the feature stories.

## Export Prompts — Jira, Linear, CSV

Once your backlog is in good shape, use these prompts to format it for import into your project management tool.

JIRA CSV EXPORT

// Produces a CSV you can import directly into Jira Convert these stories into a Jira-importable CSV format. Columns: Issue Type, Summary, Description, Acceptance Criteria, Story Points, Priority, Epic Link, Labels, Sprint Rules: - Epics get Issue Type = Epic - Stories get Issue Type = Story, linked to their parent Epic - Tasks get Issue Type = Sub-task, linked to their parent Story - Acceptance criteria go in the Description field as a numbered list - Use these Priority values: Highest / High / Medium / Low - Labels: vibe-poc, needs-hardening, or production-ready Output only the raw CSV. No explanation. Stories to convert: [PASTE YOUR STORIES]

LINEAR MARKDOWN EXPORT

// Produces Linear-compatible markdown for copy-paste import Format these stories for import into Linear. Use Linear’s markdown format: ## [EPIC TITLE] > [Epic description] ### [STORY TITLE] [Points] [Priority] **As a** [persona] **I want** [action] **so that** [outcome] **Acceptance Criteria:** - [ ] Given... When... Then... **Dependencies:** [list] **Labels:** [list] Stories to format: [PASTE YOUR STORIES]

## Sprint & Ceremony Prompts

SPRINT PLANNING — CAPACITY CHECK

Here are the candidate stories for our next sprint: [PASTE STORIES] Team capacity: [X] story points Team: [N] engineers, [N] frontend, [N] backend Sprint goal: [ONE SENTENCE] 1. Check if the stories fit in capacity. If not, recommend cuts. 2. Identify dependencies — which stories must be done first? 3. Flag any story that is too vague to start without clarification. 4. Suggest a stretch goal if we have bandwidth. 5. Draft a sprint goal statement (1 sentence).

REFINEMENT PREP — EDGE CASE GENERATOR

Story: [PASTE STORY] Before refinement, generate: 1. 10 edge cases engineering will hit when building this 2. 5 questions the QA engineer will ask 3. 3 things this story explicitly does NOT include 4. The most likely cause of a rejected PR for this story 5. Suggested definition of done (checklist, 5-8 items)

RETRO PROMPT — STORY QUALITY ANALYSIS

Here are the stories from our last sprint: [PASTE COMPLETED STORIES] Here are the stories that were NOT completed: [PASTE INCOMPLETE STORIES] Analyze story quality: 1. Which stories were probably over-estimated? Under-estimated? 2. Which acceptance criteria caused the most ambiguity? 3. Were there patterns in what got blocked? 4. How many stories needed rework after QA? 5. Suggest 3 improvements to our story-writing process. Be specific. Reference individual stories where relevant.

SECTION 3 · QUICK REFERENCE CARD

Pin this page. These are the 6 prompts you’ll use 80% of the time.

| WHEN | USE PROMPT | TOOL |
| --- | --- | --- |
| Starting a new sprint | 1A — Codebase Discovery | Cursor Composer + @Codebase |
| Epic backlog from code | 1B — Key Files into Claude | Claude (paste files) |
| Generate stories for one epic | 2A — Full Story Set | Cursor Composer or Claude |
| Sharpen a story’s AC | 2B — AC Deep Dive | Claude or Copilot Chat |
| Break story into tasks | 2C — Task Breakdown | Cursor Composer |
| POC → production gaps | 3A — Production Audit | Cursor @Codebase |
| Stress-test before planning | Adversarial PM | Claude |
| Export to Jira | Jira CSV Export | Claude |

## Golden Rules for Better Outputs

- Always say @Codebase or paste actual code — generic prompts get generic stories

- Say 'treat the working code as source of truth' — stops AI hallucinating features

- Run the three passes in order — don't skip to Jira export on the first try

- Review after Pass 1 — add business context the AI can't infer from code alone

- Ask for questions, not just answers — 'what would engineering ask?' surfaces gaps

- Specify the output format upfront — CSV, markdown, JSON — saves reformatting

- Use the Adversarial PM prompt before every sprint planning — find holes early

GOLDEN PROMPT The best prompt you can memorize: "You are a senior PM. Analyze @Codebase. List all feature areas as draft epics, flag POC vs production-ready, and ask me clarifying questions before writing any stories." — It forces a conversation instead of a dump.

Built with Claude · April 2026  |  Vibe Coding for PMs